Senior Project Status Update 5/16/11

Kevin Cherrington

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Current Status | Start Date | | | Stop Date | | | Number of Hours | | |
| Proposed | Modified | Actual | Proposed | Modified | Actual | Proposed | Modified | Actual |
| Previous Sr. Project Attempt | Complete |  |  |  |  |  |  | 192 |  | 192 |
| Preliminary Research and Proposal Preparation | Complete | 4/15/11 |  | 4/15/11 | 5/15/11 |  | 5/14/11 | 10 |  | 6:44 |
| Research | In Progress | 5/16/11 |  | 5/16/11 | 5/30/11 |  |  | 30 |  | 0 |
| Requirements Specification | Not Yet Started | 5/31/11 |  |  | 6/2/11 |  |  | 5 |  | 0 |
| Design | Not Yet Started | 6/3/11 |  |  | 6/17/11 |  |  | 25 |  | 0 |
| Coding | Not Yet Started | 6/18/11 |  |  | 7/9/11 |  |  | 35 |  | 0 |
| Testing | Not Yet Started | 7/10/11 |  |  | 7/20/11 |  |  | 17 |  | 0 |
| **Total Hours** |  |  |  |  |  |  |  | 314 |  | 199:14 |
| **Accomplishments** I have completed my proposal and it has been accepted. | | | | | | | | | | |
| **Problems** No problems at the moment. | | | | | | | | | | |
| **Changes in Scope, Schedule, and Cost** No changes to scope, schedule or cost. | | | | | | | | | | |
| **Confessional** Increase in hours 6:04. Total planned hours 314. I am currently on schedule.  I was able to get my proposal completed. | | | | | | | | | | |
| **Scripture** Psalms 119:35 Make me go in the path of thy commandments: for therein do I delight. | | | | | | | | | | |